Business Plan

Real Estate Asset Revitalization Company

Closed Joint Stock Company

Kingdom of Saudi Arabia

Financial Advisor

Dr. Talal bin Hassan Al-Zahrani

+966 56 756 6616

info@bonds-global.com

www.bonds-global.com

# Executive Summary

The Real Estate Asset Revitalization Company is a unique investment model aimed at revitalizing incomplete real estate assets in Saudi Arabia through partnership agreements with property owners, without purchasing land or relying on external financing.

The company operates as a closed joint stock company, fully funded by founding shareholders, and adheres to the highest standards of the Saudi Building Code and finishing works, with comprehensive insurance coverage.

## Key Financial Indicators

| Indicator | Value |
| --- | --- |
| Authorized Capital | SAR 200 million |
| Total Target Investment | SAR 226 million |
| Initial Investment | SAR 25 million |
| Expected IRR | 19% - 20% |
| Capital Return at Exit | 2.5x - 4x |
| Payback Period | 5.5 years |

## Market Opportunity

Saudi Arabia is witnessing unprecedented real estate growth driven by Vision 2030.

Thousands of incomplete assets are available due to lack of liquidity or execution expertise.

Demand for ready-built units exceeds supply in major cities.

High rental yields in Riyadh (8.89%) and Jeddah (7.89%).

## Business Model

Partnership (Muhassah) with asset owners.

Company bears finishing, marketing, and selling costs.

Owner retains property ownership.

Profits shared per signed contract.

# 1. Company Overview

## 1.1 Vision

To be the preferred strategic partner for owners of incomplete real estate assets in Saudi Arabia.

## 1.2 Mission

Revitalize incomplete real estate assets with high standards of quality and compliance.

## 1.3 Core Values

Respect, Quality, Transparency, Sustainability, Innovation.

## 1.4 Legal Structure

A closed joint stock company licensed by the Ministry of Commerce and the Real Estate General Authority (REGA).

## 1.5 Capital Structure

| Item | Value |
| --- | --- |
| Authorized Capital | SAR 200,000,000 |
| Shares | 40,000 |
| Nominal Value per Share | SAR 5,000 |
| Actual Value per Share | SAR 5,650 |
| Total Target Investment | SAR 226,000,000 |

# 2. Market Analysis

The Saudi real estate sector is undergoing radical transformation driven by Vision 2030.

## 2.1 Key Indicators

| Indicator | Value |
| --- | --- |
| Rental Yield in Riyadh | 8.89% |
| Rental Yield in Jeddah | 7.89% |
| Transaction Growth | +14.2% |
| Real Estate Financing | SAR 730 billion |
| Price/Demand Gap | 6% |

## 2.2 Target Areas

Riyadh: Premium North, Northeast.

Jeddah: North Coast, Vibrant Center.

# 3. Services and Solutions

Comprehensive engineering and legal assessment.

Architectural and structural design preparation.

Finishing management and daily supervision.

Professional marketing and sales.

Delivery and ownership transfer.

## 3.2 Partnership Models

| Model | Description |
| --- | --- |
| Model | Description |
| Full Muhassah | Company handles finishing and marketing for profit share |
| Partial Purchase | Company buys part of units after finishing |
| Management Fee | Fixed fee for finishing and marketing |
| Hybrid Model | Mix of Muhassah, purchase, and management fees |

# 4. Business Model

Identify incomplete real estate assets.

Conduct engineering, legal, and financial assessment.

Contract with the owner.

Finish according to Saudi Building Code.

Market and sell.

Distribute profits.

## 4.2 Revenue Sources

| Source | Share |
| --- | --- |
| Source | Share |
| Muhassah | 60% |
| Resale | 25% |
| Management Fees | 10% |
| Consulting | 5% |

# 5. Marketing and Sales Strategy

| Channel | Budget |
| --- | --- |
| Channel | Monthly Budget |
| Google Ads | SAR 10,000 |
| Snapchat Ads | SAR 8,000 |
| Instagram / TikTok | SAR 5,000 |
| SEO | SAR 3,000 |
| LinkedIn | SAR 2,000 |

# 6. Operational Plan

| Phase | Duration |
| --- | --- |
| Phase | Duration |
| Assessment | 4 weeks |
| Contracting | 2-4 weeks |
| Design | 4-8 weeks |
| Finishing | 16-24 weeks |
| Marketing & Sales | 12-24 weeks |
| Delivery | 4-8 weeks |

# 7. Financial Plan

| Indicator | Value |
| --- | --- |
| Indicator | Value |
| IRR | 19% - 20% |
| Exit Return | 2.5x - 4x |
| Payback Period | 5.5 years |
| Net Profit Year 5 | SAR 9.8 million |

# 8. Risk Analysis and Mitigation

| Risk | Mitigation |
| --- | --- |
| Risk | Mitigation |
| Hidden structural defects | Engineering inspection + insurance + 10% reserve |
| Delayed sales | Competitive pricing + pre-sale contracts |
| Contractor delay | Bank guarantee + penalties |
| Legal disputes | Clear contracts + binding arbitration |

# 9. Implementation and Exit

Years 1-2: Proof of Concept (3-5 projects).

Years 3-5: Growth and Replication (6-10 projects annually).

Years 5-7: Strategic Exit.

Exit options: Sale of controlling stake, partial IPO, buyback.

# 10. Conclusion and Recommendations

The company presents a unique investment opportunity in the Saudi real estate market. The model relies on Muhassah partnerships with owners of incomplete assets, eliminating the need to purchase land and reducing required capital.

With self-funding, compliance with the Saudi Building Code, and comprehensive insurance coverage, the company enjoys calculated risks and attractive returns.